​​EUROPEAN COMMISSION​ ​​DIRECTORATE-GENERAL​ ​​TAXATION AND CUSTOMS UNION​ ​​Digital Delivery of Customs and Taxation Policies​ ​​Customs Systems​.

Impact Assessment on Late Transition to NCTS-P6

| Date: | 25/05/2025 |
| --- | --- |
| Status: | Submitted for acceptance (SfA) |
| Version: | 2.10 EN |
| Author: | SOFT-DEV+DG TAXUD |
| Approved by: | DG TAXUD |
| Reference number: | DLV-955-6-54-1-1 |
| Public: | DG TAXUD external |
| Confidentiality: | Commission use (CU) |

Document control information

| Property | Value |
| --- | --- |
| Title | Impact Assessment on Late Transition to NCTS-P6 |
| Subtitle | NCTS-P6 |
| Author | SOFT-DEV |
| Project owner | Head of Unit of DG TAXUD Unit B3 Customs Systems |
| Solution provider | DG TAXUD Unit B3 Customs Systems |
| DG TAXUD Project Manager | DG TAXUD Unit B3 Customs Systems |
| Version | 2.10 EN |
| Confidentiality | Commission use (CU) |
| Date | 25/05/2025 |

Contract information

| Property | Value |
| --- | --- |
| Framework Contract | TAXUD/2021/CC/162 |
| Specific Contract | SC10 |

Document history

The document author is authorised to make the following types of changes to the document without requiring that the document be re-approved:

Editorial, formatting, and spelling;

Clarification.

To request a change to this document, contact the document author or project owner.

Changes to this document are summarised in the table in reverse chronological order (latest version first).

| Version | Date | Description | Action | Section |
| --- | --- | --- | --- | --- |
| 2.10 | 25/05/2025 | SfI to NPM – Published on CIRCABC | I/R | All |
| 2.00 | 23/05/2025 | Re-Submitted for Acceptance | I/R | All |
| 1.00 | 19/05/2025 | Document submitted for acceptance (SfA) | I/R | All |
| 0.10 | 25/04/2025 | Document submitted for review (SfR) | I/R | All |

Action: I=Insert R=Replace

Configuration management: document location

No previously accepted version of this document exists.

Table of Contents

1	Introduction	5

1.1 Document purpose	5

1.2 Target audience	5

1.3 Scope	5

1.4 Structure	7

1.5 Reference documents	7

1.6 Applicable Documents	7

1.7 Abbreviations & acronyms	7

1.8 Definitions	8

2	Problem Statement	10

3	Methodology	11

3.1 Methods and Procedures	11

4	Risk Identified in case of NTA upgraded to NCTS-P6 after 01.09.2025	12

4.1 Discrepancies in CD messages	12

4.2 Discrepancies in External Domain messages	18

4.3 Discrepancies in Codelists	20

4.4 Discrepancies in XSD simple types	22

5	What to change in NTA.P5 to become an NTA.P6 Opt-Out or Opt-In	24

5.1 NCTS-P5 countries to become NCTS-P6 Opt-Out for CD messages	24

5.2 NCTS-P5 countries to become NCTS-P6 Opt-out for External Domain messages	26

5.3 NCTS-P5 countries to become NCTS-P6 Οpt-in	28

6	Conclusion	30

7	Annex A: Supporting files	31

List of Tables

Table 1: Reference documents	7

Table 2: Applicable documents	7

Table 3: Abbreviations and acronyms	8

Table 4: Definitions	9

# Introduction

## 1.1 Document purpose

This document aims to:

• identify potential impact and risks if certain countries operating in NCTS-P5 would not be ready for their transition from NCTS-P5 DDNTA-5.15.2-v2.00 [R01] to NCTS-P6 DDNTA-6.4.0-v2.00 [R02] by 01.09.2025;

• outline the minimum necessary actions to mitigate operational disruptions in case full readiness is not achieved by 01.09.2025;

• provide countries with a structured list of key changes and functional enhancements introduced between NCTS-P5 DDNTA-5.15.2-v2.00 [R02] and NCTS-P6-6.4.0-v2.00 [R02];

• support readiness efforts by offering technical clarification and prioritization guidance on critical changes.

## 1.2 Target audience

This document is intended for:

- DG TAXUD Project Team;

- QA Contractor;

- NCTS project teams within all National Administrations (NAs).

## 1.3 Scope

This document outlines the results of the impact assessment related to late transition from DDNTA-5.15.2-v2.00 [R03] to DDNTA-6.4.0-v2.00[R02]. The assessment focuses on identifying potential risks and operational implications for countries that may not be fully prepared by the due date  (01.09.2025). It also highlights the minimum set of actions required to reduce disruption in such cases.

In addition, the document offers a consolidated list of key updates introduced between the two releases. This aims to support National Administrations in prioritizing their implementation efforts and ensuring alignment after 01/09.

In Scope Messages:

The following messages have been reviewed during the analysis:

•	Common Domain Messages:

CD001C, CD003C, CD006C CD038C, CD050C, CD115C, CD160C, CD165C, CD200C, CD201C, CD203C, CD204C, CD205C, CD209C, CD906C, CD917C, CD002C, CD010C, CD018C, CD024C, CD027C, CD049C, CD059C, CD063C, CD094C, CD095C, CD114C, CD118C, CD119D, CD142C, CD143C, CD144C, CD145C, CD150C, CD151C, CD152C, CD164C, CD168C, CD180C, and CD181C;

•	External Domain Messages:

CC004C, CC007C, CC009C, CC013C, CC014C, CC015C, CC017C, CC019C, CC022C, CC023C, CC025C, CC026C, CC028C, CC029C, CC034C, CC035C, CC037C, CC040C, CC042C, CC043C, CC044C, CC045C, CC048C, CC051C, CC054C, CC055C, CC056C, CC057C, CC060C, CC140C, CC141C, CC170C, CC182C, CC190C, CC191C, CC224C, CC225C, CC228C, CC229C, CC231C, CC906C, CC917C, and CC928C.

Out of Scope Messages:

The following messages have been excluded from the analysis:

• Common Domain Messages NOT in scope: CD078C (message to CS/MIS2, no impact)

• External Domain Messages NOT in scope: CC058D, CC117D (NCTS-P6 messages, no impact)

Note 1: For the EFBT messages (CC042C, CC048C, CC190C, CC191C) NAs are recommended to apply the structure defined in the DDNXA-5.16.1 (under review by NPMs at the date of publication of this file) / the aligned RFC-Proposal that will be included in a next DDNTA release.

Note 2: Message CD078C will be updated along with the EFBT messages. A dedicated RFC-Proposal will be provided.

The analysis specifically addresses the following objectives:

- Document the Common and External Domain messages: Identify differences (between DDNTA-5.15.2-v2.00 and DDNTA-6.4.0-v2.00) in the structure of data groups, including the multiplicity; in the format and code lists applied on data items, and in rules/conditions applied on the data elements;

- Examine the differences in the Codelist entries: Identify discrepancies at the level of codes (‘entries’) for the codelists defined in CS/RD2 PROD for NCTS-P5 and CS/RD2 CONF for NCTS-P6, specifically for the aforementioned messages. The codelist mapping is also documented, to ensure that the codelist (entries) used by ICS2 in the messages pushed to ieCA/TED are compatible with the codelist (entries) used by NTAs.

- Propose updates for NAs still operating in NCTS-P5: Define recommendations that eliminate the risk of disruptions originating from the identified discrepancies (taking into account the probability of those rejections and the impact on the operational continuity) after 01.09.2025.

Considering that :

- DDNTA-6-2.0 was the baseline accepted by ECCG in December 2022 (with type mainly ‘D’ messages),

- This DDNTA-6 was built on the basis of a DDNTA from 2021,

- Since 2021, both DDNTA-5 and DDNTA-6 were modified and improved, with parallel tracks, with some changes applied / relevant only for one Phase,

the traceability of changes between the DDNTA-5.15.2-v2.00 and the DDNTA-6.4.0-v2.00 is rather complex.

Therefore, the above comparisons - performed in the context of the risk of delayed start of NCTS-P6 by some countries – will be of immediate interest for the Opt-Out countries interested to apply the minimum changes in their NTA.P5 application.

## 1.4 Structure

This document is organised as follows:

- Chapter 1 - Introduction: describes the scope and the objectives of the document;

- Chapter 2 - Problem Statement: presents a concise description of the issue at hand that needs to be addressed;

- Chapter 3 - Methodology: describes the principles of the study, the updated communication protocol and the methods and procedures followed;

- Chapter 4 - Risk : provides the analysis for the data elements and presents the misalignments between phase 5 and phase 6;

- Chapter 5 - What to change in NTA.P5 to become an NTA.P6 Opt-Out or Opt-In: The necessary actions to be taken by the NΑs are presented depending on whether the NA shall become Opt-in or Opt-out;

- Chapter 6 - Conclusion: presents a summary of the findings by presenting the outcome from the Exchanged Messages;

- Chapter 7 - Annex A: Supporting files: presents all the documentary supporting material containing all analysis performed for this study.

## 1.5 Reference documents

The table below lists the documents that are referred to in the current document.

| Ref. | Title | Originator | Version | Date |
| --- | --- | --- | --- | --- |
| R04 | DDNTA NCTS-P5 | DG TAXUD | 5.15.2-v2.00 | 27/05/2024 |
| R02 | DDNTA NCTS-P6 | DG TAXUD | 6.4.0-v2.00 | 18/12/2024 |
| R03 | DDNTA RFC-List.40 | DG TAXUD | v1.00 | 18/10/2023 |
| R04 | DDNTA RFC-List.42 | DG TAXUD | v1.20 | 24/12/2024 |

Table 1: Reference documents

## 1.6 Applicable Documents

The table below lists the documents to which the current document must be compliant (e.g., FWC, SC, RfA).

| Ref. | Title |  | Originator |  | Version |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A01 | SDEV-SC11-RfΕ-619 |  | SOFT-DEV |  | 1.00 |  | 28/03/2024 |  |
| A02 | SDEV-SC11-RfE-635 |  | SOFT-DEV |  | 1.10 |  | 22/05/2024 |  |
| A03 | SOFT-DEV Framework Contract |  | DG TAXUD |  | TAXUD/2021/CC/162 |  | 24/06/2021 |  |
| A04 | Specific Contract 11 |  | DG TAXUD |  | TAXUD/2023/DE/1053 |  | 27/11/2023 |  |
| A05 | Specific Contract 10 |  | DG TAXUD |  | TAXUD/2022/DE/119 |  | 22/04/2022 |  |

Table 2: Applicable documents

## 1.7 Abbreviations & acronyms

For a better understanding of the present document, the following table provides a list of the principal abbreviations and acronyms used.

See also the ‘list of acronyms’ on TEMPO.

| Abbreviation/Acronym | Definition |
| --- | --- |
| BRT | Business Rules for Transition |
| CD | Common Domain |
| CL | Codelist |
| CS/RD2 | Central Services/Reference Data 2 |
| CTC | Common Transit Convention |
| D.E. | Data Element |
| D.G. | Data Group |
| DG TAXUD | Directorate-General Taxation and Customs Union |
| D.I. | Data Item |
| DDNTA | Design Document for National Transit Application |
| ED | External Domain |
| ieCA/TED | IE Convertor Application/Transit ENS Data Processing Bridge |
| NA | National Administration |
| NCTS-P5 | New Computerised Transit System Phase 5 |
| NCTS-P6 | New Computerised Transit System Phase 6 |
| R/Cs | Rules and Conditions |
| RFC | Request for Change |
| TES | Trans-European System |
| TP | Transitional Period |
| UCC | Union Customs Code |

Table 3: Abbreviations and acronyms

## 1.8 Definitions

For a better understanding of the present document, the following table provides a list of the principal terms used.

See also the ‘glossary’ on TEMPO.

| Term | Definition |
| --- | --- |
| Code List | A set of discrete values. Some Data Items can only contain a set of discrete values, in which case they will have an associated Code List. Note: the term entity is also used in CS/RD2, where those are maintained. |
| Condition | A text that specifies (from a Functional perspective) whether a Data Group or a Data Item is mandatory or optional or it cannot be used. It constrains when the data shall be filled in and not its content. |
| Data Group | A Data Group is a part of the Technical Message Structure; it groups Data Items related to the same subject and it is denoted by a Data Group name. |
| Data Item | A Data Item is an elementary (atomic) piece of information; part of a Data Group. |
| Information Exchange | A logical exchange of information between two locations. An Information Exchange is the conceptual exchange of information between two organisations, independent of its physical means. |
| National Application | An IT system operational in a customs administration of a Member State responsible for applying the customs regulations. |
| Office of Departure | The Customs Office where the customs declaration placing goods under a transit procedure is lodged. |
| Opt-In NA | A National Administration that accepts Transit Declarations with ENS Particulars from Traders and interfaces with ICS2-CR through Transit ENS Data Processing Bridge (TED). |
| Opt-Out NA | A National Administration that does not authorise the traders to lodge transit declarations with ENS particulars and does not exchange messages with the 'Transit ENS Data Processing Bridge' (TED). |
| Request for Change | A Request For Change (or “RFC”) is a proposal outlining the details of a change requested by stakeholders and explaining the impact of the change on the product and the development timeline. |
| Rule | An instruction that specifies (from a Functional and Technical perspective) how a Data Group or a Data Item must be filled in. It places a constraint on the content. It may be computable and testable. |
| Transitional Period | The period for the soft transition from “Legacy” to “To Be” (set in the UCC Work Programme and legally binding) at the end of which all National Administrations must be in the “To Be” operation (their “To Be” system should be fully deployed) and all economic operators should be migrated to “To Be”. This means a parallel operation of “Legacy” and “To Be” during the Transitional Period allowing the National Administrations to gradually move from “Legacy” to “To Be” according to their own plan during the Transitional Period. |
| Technical Specifications | A technical specification is a document that outlines the requirements and features that a product has to have in order to work as intended. |

Table 4: Definitions

# Problem Statement

The legal deadline for all NAs to enter the Phase 6 of NCTS is no later than 1 September 2025, as defined by the UCC Work Programme. However, there are a few NAs that have already declared that they will not be ready on time and will fail to meet the deadline. As a result, starting from September 1, 2025, some NAs will continue to operate as NCTS Phase 5, while others will have moved to NCTS Phase 6. To ensure seamless business continuity and uninterrupted message exchanges between NAs operating in different phases after the Transitional Period of NCTS-P5/P6, it is essential to identify both the risks related to the delayed transition from NCTS-P5 to NCTS-P6 by some NAs running over the deadline of 01.09.2025 and the possible actions to mitigate those risks.

# Methodology

## 3.1 Methods and Procedures

The analysis begins by identifying discrepancies between the data elements defined in NCTS Phase 5 and NCTS Phase 6 based on the latest versions of the DDNTA-P5 [R05] and DDNTA-P6 [R02] Technical System Specifications. Each data element (D.E.) is systematically cross-checked to highlight any inconsistencies between the two phases. Discrepancies are categorised to aid in understanding their nature and scope.

The identified discrepancies are classified into five categories: “Missing D.E.”, “CL discrepancy”(*), “Condition discrepancy”, “Rule discrepancy”, and “Optionality discrepancy”. This classification allows the efficient identification of issues and helps prioritise resolution. Each discrepancy is assessed for potential risks, and a mitigation strategy is proposed based on the severity and impact of the issue. A brief description and a proposed mitigation action is recommended to address the risk that could impact Common Domain operations in the event that a National Administration exceeds the 01.09.2025 deadline. The proposal may specify whether the issue requires no further action, οr needs the definition of a recommended change, to be implemented by the NCTS-P5 NA planning to start NCTS-P6 after 01.09.2025 (and/or possibly by the NA starting NCTS-P6 before that deadline).

One MES-Excel file “Study on Impact after TP - NCTS-P6 (CD)-v1.01.xlsx” includes the comparison of the Common Domain messages.

One MS-Excel file “Study on Impact after TP - NCTS-P6 (ED)-v1.01.xlsx” includes the comparison of the External Domain messages.

One MS-Excel file “Comparison of stypes P5 vs P6-v1.01(SfI-NPM).xlsx” includes the comparison of the XSD file stypes.xsd to identify which P5 messages could be rejected because the P6 XSD is stricter.

One MS-Excel file “CSRDS2_CL999update_Codelist Mapping_NCTS-P6_ICS2_v1.01(SfI-NPM).xlsx” includes the outcome of the codelists comparison, with actions needed to ensure the full compatibility of NCTS-P5 / NCTS-P6 and ICS2.

(*) The CL discrepancy only identify if the codelist numbers are matching between P5 and P6. In addition, the values of the codelists were reviewed to verify the full alignment between NTA.P5 and NTA.P6. At the same time, the analysis also verified the matching

of the content of the codelists used by Opt-in NAs in NCTS-P6 with those used by ICS2-CR.

## 3.2 Assumptions

The following key assumptions are applicable:

- The analysis is based on messages defined in

- DDNTA-5.15.2-v2.00 for NCTS-P5;

and

- DDNTA-6.4.0-v2.00 for NCTS-P6.

- Codelist values of NCTS-P6 were extracted from the Conformance environment of CS/RD2, where updates are still applied to get all the codelists created or updated as needed for NCTS-P6.

# Risk Identified in case of NTA upgraded to NCTS-P6 after 01.09.2025

This chapter outlines the discrepancies identified through the analysis of the DDNTA Technical Specifications [R06] [R02] of the two phases (NCTS-P5/P6).

## 4.1 Discrepancies in CD messages

The identified discrepancies in CD messages are outlined below:

- Discrepancies in format and optionality of specific Data Groups and Data Items

- Reference number UCR:

D.I. “Reference number UCR” has different format in the two phases, for some messages only:

- NCTS-P6: an..35 (source: RFC_NCTS-P6_0305);

- NCTS-P5: an..70.

Risk: A National Administration (NA) operating in P6 will reject a CD018C (received from a P5 NA, likely produced from an upgraded CD018B for a legacy movement) reporting discrepancies  that could include a ‘UCR reference number’ longer than an35. This risk is not limited to the period after 01.09.2025, it could be observed for exchanges between P5 and P6 NTAs at any time.

Risk mitigation: No action is proposed. Only very few rejections are expected between because: In general, the percentage of a negative CD018C (with control results B1) is very low (less than 1%); The number of CD018C exchanged for legacy movements  after 01.09.2025 is expected to be very low (likely less than 0.5% of all CD018C); The majority of NAs is expected to have migrated to NCTS-P6 over a short period of time. If we combine those three elements, the global probability of a rejection on the Common Domain will be extremely low. Those exceptional cases of rejections of CD018C could be handled manually or would be resolved in the context of the enquiry/recovery.

- Place of loading

D.G. ‘Place of loading’ is required in NCTS-P5 and dependent in NCTS-P6 (C0410 (in CD messages for all NAs), C0409 and C0412 (in ED messages for all NAs), C0405 and C0408 (in ED messages for opt-in NAs)). The CL289 (CountryPlaceOfLoadingNotRequired) includes the codes of the CTC countries that decided to waive this obligation, and for those countries, the conditions C0405, C0408, C0409, C0410 and C0412 make the data group ‘Place of loading’ optional.

Risk: Messages CD001C, CD003C, CD018C, CD038C, CD050C, CD115C, and CD160C sent from a CTC country included in CL289 (CountryPlaceOfLoadingNotRequired) and operating in P6 to a NA still operating in P5 shall be rejected when the D.G. ‘Place of Loading’ is not provided. While in P6, a CTC country listed in CL289 may waive the obligation to provide the ‘Place of Loading’, this exemption is not recognised by P5. Therefore, the risk arises as soon as any CTC country listed in CL289 begins operating in P6 —potentially before 01.09.2025— if they exchange messages with a P5 NA.

Risk mitigation: The risk is eliminated as long as the CL289 remains empty in CS/RD2 PROD. To eliminate that risk, the NA still operating in NCTS-P5 must implement the relevant RFC from RFC List.42 [R04] (i.e. part of RFC_NCTS_P6_281). So, it will ensure full compatibility when exchanging messages with an NTA.P6, even before 01.09.2025 in case a CTC country listed in CL289 transitions to NCTS-P6 before that date.

Note: If a P6 country would not provide the D.G. to P5 country, an XSD violation will occur for the Common Domain messages.

- Discrepancies identified in Conditions

- Contradiction between C0001 and C0003 [see also RFC_NCTS-P6_0307_IAR-UCCNCTSP6-389-v1.04(SfR-NPM)_+DE+HR+NO+COM_+APO2.docx]

In NCTS-P5, the C0001 and BRTs are applicable to define the optionality of the data group ‘Consignee’.
In NCTS-P6, the C0001 and BRTs remain applicable for some messages while C0003 is applicable on others.

While condition C0003 mirrors C0001, C0003 starts with an additional IF-THEN-ELSE constraint related to the presence of ENS:

IF /*/TransitOperation/security is in {1, 3}

THEN IF SpecificCircumstanceIndicator = 'F34'

THEN Consignee is required, either at Consignment or at House Consignment level

These conditions determine whether the Consignee element is Required (R), Optional (O), or Not used (N) under specific circumstances.

In DDNTA-5.15.2-v2.00 Appendix Q2, condition C0001 is attached at D.G. ‘Consignee’ at levels Consignment and House Consignment for the messages:

- CC013C, CC015C, CC017C, CC029C, CC043C;

- CD001C, CD003C, CD050C, CD038C, CD115C, CD160C, CD165C.

In DDNTA-6.4.0-v2.00 Appendix Q2, the two conditions are attached at D.G. ‘Consignee’ at levels Consignment and House Consignment for the messages:

C0001

- CC015C, CC029C, CC013C, CC017C.

C0003

- CD001C, CD003C, CD038C, CD050C, CD115C, CD160C, CD165C;

- CC043C;

- CDA15D, CDA13D, CCA15D, CCA13D, CCA29D.

Risk: In theory, the risk lies in inconsistent validation: the same message could be valid by NTA.P5 but rejected by NTA.P6. But considering the content of CS/RD2 (‘F34’ valid only in NCTS-P6) and the content of Appendix K of DDNTA 6.4.0-v2.00, the validation by recipient for C0003 for those messages is “N” (not authorized), so the risk is null.

But according to Appendix K of DDNTA 6.4.0-v2.00, the validation by recipient for C0003 for those messages is “N”, so the risk is eliminated.

- Typos in Conditions C0505 & C0466

A typo was introduced in the NCTS-P6 wording of C0505 and C0466. The regression will be corrected as defined in the RFC-Proposal included in RFC-List.44, to be implemented before starting NCTS-P6. It will be also applied in the coming release of DDNTA of NCTS-P6.

Risk: Rejections of many messages and blocked movements may occur if the NTA.P6 is respecting the wording of C0505 and C0466 defined in DDNTA-6.4.0-v2.00.

Risk mitigation: No action by the late NCTS-P5 NA. The discrepancy will be resolved in the coming DDNTA-6.4.1-v1.00, by aligning the wordings with DDNTA-5.15.2-v2.00.

- C0810 improved … and no more suspended by B1970 after TPendDateP5P6

NCTS-P5:

IF /CD001C/Consignment/TransportEquipment/numberOfSeals is GREATER than '0'

OR /CD003C/Consignment/TransportEquipment/numberOfSeals is GREATER than '0'

OR /CD003C/Consignment/Incident/TransportEquipment/numberOfSeals is GREATER than '0'

THEN /CD018C/ControlResult/stateOfSeals = "R"

ELSE /CD018C/ControlResult/stateOfSeals = "O"

NCTS-P6:

IF /CD001C/Consignment/TransportEquipment/numberOfSeals is GREATER than '0'

OR /CD003C/Consignment/TransportEquipment/numberOfSeals is GREATER than '0'

OR /CD003C/Consignment/Incident/TransportEquipment/numberOfSeals is GREATER than '0'

OR /CD181C/Consignment/Incident/TransportEquipment/numberOfSeals is GREATER than '0'

THEN /CD018C /ControlResult/stateOfSeals = "R"

ELSE /CD018C /ControlResult/stateOfSeals = "O"

The wording of condition C0810 is different between NCTS-P5 and NCTS-P6, following the implementation of RFC_NCTS-P6_0284 (RFC-List.40 [R03]). This RFC ensures that seal information received via CD181C is considered when validating the CD018C message, and the state of seals communicated in such case. Action is required by all National Administrations, including those still operating in NCTS-P5, to ensure that CD181C data is correctly taken into account when generating CD018C. If this is not feasible, the transition period defined by TPendDateP5P6 (in CS/RD2) must be extended, and rule B1970 will continue to apply.

Risk: After 1.9.2025 (=TPendDateP5P6), B1970 will no more de-activate the improved wording of C0810 and an NTA.P6 could correctly reject some messages CD018C, based on C0810 considered as ‘broken’ for the D.I. ‘State of seals’.

Risk mitigation: The NTA.P5 should implement the change defined in RFC_NCTS-P6_0284, or de-activate the validation of C0810 (on 01.09.2025) when receiving the messages CD018C.

- C0820 improved … and no more suspended by B1969 after TPendDateP5P6

The wording of condition C0820 differs between NCTS Phases 5 and 6, as a result of RFC_NCTS-P6_0283 (RFC List.42) [R04], which was implemented in Phase 6 but not in Phase 5. This clarification in the wording of C0820 was assumed to be a documentary change, as there was no uniform implementation of the Condition. NCTS-P6 clarifies that only a specific iteration of the path ‘/*/Consignment/Incident/TransportEquipment/containerIdentificationNumber’ is required by C0820 when the condition is met, whereas other iterations remain optional. This clarification is not reflected in NCTS-P5.

NCTS-P6:

IF /*/Consignment/Incident/Transhipment/containerIndicator is EQUAL to '1'

THEN at least one iteration of

/*/Consignment/Incident/TransportEquipment/containerIdentificationNumber = "R" (for the rest of iterations is optional)

ELSE /*/Consignment/Incident/TransportEquipment/containerIdentificationNumber = "O"

NCTS-P5:

IF /*/Consignment/Incident/Transhipment/containerIndicator is EQUAL to '1'

THEN /*/Consignment/Incident/TransportEquipment/containerIdentificationNumber = "R"

ELSE /*/Consignment/Incident/TransportEquipment/containerIdentificationNumber = "O"

Risk: After 1.9.2025 (=TPendDateP5P6), B1969 will no more de-activate the improved wording of C0820 and an NTA.P5 could possibly reject some messages CD003C, CD038C, CD115C, CD165C, CD180C, CD181C, based on C0820 considered as ‘broken’ for the D.I. ‘State of seals’.

Risk mitigation:

The NTA.P5 should implement the change defined in RFC_NCTS-P6_0283, or de-activate the validation of C0820 when receiving those messages.

- Discrepancies identified in Rules

- R0093 attached at D.I. ‘Type’, D.G. “Previous document”

R0093 is a new validation rule introduced in NCTS-P6 and does not exist in NCTS-P5.

IF the last two characters of /*/messageRecipient are in SET CL147 AND /*/TransitOperation/security is in SET {1, 3}

THEN at least one iteration of /*/Consignment/PreviousDocument/type must be EQUAL to 'N355'

ELSE  /*/Consignment/PreviousDocument/type shall NOT be EQUAL to 'N355'

As a result, when messages are exchanged between NTAs operating in different phases (e.g., from NCTS-P5 to NCTS-P6), inconsistencies may arise.

This can lead to two issues:

- a P5 application may send a valid P5 message that is not respecting R0093. If the recipient side is a P6 application, it will NOT trigger a rejection based on the broken R0093, due to validation by recipient, which is “N” according to Appendix K of DDNTA 6.4.0-v2.00.

- If the recipient (P6) does not enforce validation of R0093 on incoming messages (the sender P5 will not have implemented the rule) then the message is not rejected and the Previous Document Type ‘N355’ (ENS) is received by the NA outside the Safety and Security area (i.e. not expected).

Risk:

A P5 application may send a valid P5 message that is not respecting R0093. The P6 recipient will NOT trigger a rejection based on R0093, as defined in Appendix K of DDNTA 6.4.0-v2.00.

By not having enforced R0093, the sending NTA.P5 could send message (i.e. not rejected) with the Previous document type ‘N355’ (ENS) to an NA outside the Safety and Security area (i.e. not expected). Applicable messages: CD001C, CD050C, CD003C, CD038C, CD115C, CC043C.

Risk mitigation: MS/CH/NO still operating in NCTS-P5 should apply R0093 by 01.09.2025, or as soon as possible.

- R0219

Wording of Rule R0219 differs between the two phases.

Risk: No risk identified. The wording of R0219 has been improved in NCTS-P6, but the meaning remains equivalent. Further, the implementation in DROOLS is identical.

The TRP package versions are: TRP-5.14.9 for phase 5 and TRP-6.3.3 for phase 6.

Risk mitigation: No action.

- R0448 (resolving contradiction with C0240)

The wording and application of Rule R0448 differ between NCTS-P5 and NCTS-P6.

In NCTS-P5, the contradiction between R0448 and C0240 was resolved by the KEKW #12.

The value ‘0’ (zero) is allowed for /Consignment/Incident/TransportEquipment/numberOfSeals. The same approach has been implemented in NCTS-P6, where R0448 was removed from /Consignment/Incident/TransportEquipment/containerIdentificationNumber to avoid similar conflicts. This Known Error can be resolved at any time by National Administrations using the proposed workaround, ensuring consistent validation logic across both phases.

Risk: If the NA P5 has not yet implemented the KEKW#12, some messages CD001C, CD003C, CD038C, CD050C, CD115C, CD160C, CD165C, CD180C and CD181C would be rejected by the  NA operating in P5.

(Only if /*/Consignment/Incident/TransportEquipment/containerIdentificationNumber is not present

and /*/Consignment/Incident/TransportEquipment/numberOfSeals has the value '0' (zero)).

Risk mitigation: Currently, not a major issue in operations. All NAs are invited to apply the KEKW#12 if not applied yet (see also RFC_NCTS_P6_279 from RFC List.42 [R04]).

- R0107 in CD018C … difference no more suspended by B1943 after TPendDateP5P6

In NCTS-P5, the data item “/*/TransportEquipment/Seal/identifier” must be unique throughout the message CD018C according to R0107. In NCTS-P6 this restriction has been relaxed.

In CD018C in Phase 6, it is allowed to report the same seal identifier multiple times - for example, in cases where seals are found to be fake during a control.

For alignment, R0107 was also removed from CC044C in NCTS-P6.

Risk: After 1.9.2025 (=TPendDateP5P6), B1943 will no more de-activate the removal of R0107 in CD018C (NCTS-P6) and an NTA.P5 could correctly reject some few messages CD018C, based on R0107 considered as ‘broken’ if D.I. “Identifier” of D.G. ‘Seals’ is not unique.  Only few rejections should be observed.

Risk mitigation: The NTA.P5 should implement the change defined in RFC_NCTS-P6_0278 of RFC-List.42 [R04], or de-activate the validation of R0107 (on 01.09.2025) when receiving the messages CD018C.

- Discrepancies identified in BRT-1s

- B1968

The Data Items

‘/CD018C/Consignment/CountryOfRoutingOfConsignment/country’ and ‘/CD018C/Consignment/TransportEquipment/GoodsReference/declarationGoodsItemNumber’ are required

- in NCTS-P5;

- in NCTS-P6 ONLY if the decisive date is before the TPendDate for P4/P5 (i.e. 21.01.2025) as per B1968, and optional after that date.

Risk: A CD018C sent by NTA.P6 to NTA.P5 for a movement started after 21.01.2025 (TPendDate) will be rejected by NTA.P5 when the CD018C includes the control results code 'A5' or 'B1' AND THE OPTIONAL INFORMATION IS NOT PROVIDED BY THE NTA.P6.

Risk mitigation:

The Data Items

‘/CD018C/Consignment/CountryOfRoutingOfConsignment/country’ and ‘/CD018C/Consignment/TransportEquipment/GoodsReference/declarationGoodsItemNumber’ will very likely be present in most CD018C, if those Data Groups are present in the NCTS-P6 message. No “Proposed Action” is defines, as the very few expected cases can be managed on ad hoc basis by the Customs Officers at the relevant office. Once all NTAs have migrated from NCTS-P5 to NCTS-P6, those very few exceptions will no more occur.

- A new message introduced in NCTS-P6

- CD119D

In NCTS-P6, the new message IE119 is used when the Office of Transit decides that the movement may not cross the border at the Office of Transit.

This implementation is mandatory for both OPT-OUT and OPT-IN countries.

Risk: National Administrations (NAs) still operating in NCTS-P5 cannot send or receive this message. As a result, P6 NAs will also not receive it. This incompatibility applies both before and after 1.9.2025. A possible risk is that the unexpected CD119D message may block the NTA.P5, causing delays in transit.

Risk mitigation: NAs still operating in NCTS-P5 receiving CD119D must accept it, even if they cannot process it fully (i.e., CoA and CoD should be sent), and may reject it with CD917C. NAs operating in P6 are expected to experience limited impact, as movements will not be blocked, and the status will remain consistent.

Limited action is required by NAs still operating in P5 until the implementation of CD119D. It is recommended to all NAs operating P5 to verify that there is no risk (even before 1.9.2025) when receiving the new message CD119D.

## 4.2 Discrepancies in External Domain messages

Traders must align with the NAs’ migration strategy to NCTS-P6. The transition approach may vary depending on the NA's current and target configuration, such as:

•	Migration from P5-WithoutCombinedDeclaration to P6-OptOut

•	Migration from P5-WithCombinedDeclaration  to P6-OptOut

•	Migration from P5-WithoutCombinedDeclaration  to P6-OptIn

Each of these paths presents different technical and operational implications, which must be considered when defining the national transition plan.

Two main strategies are available to National Administrations for managing the transition:

1.	Gradual adaptation of national systems and communication to ensure that traders are aligned with P6 requirements before the cut-off date.

2.	A full and immediate switch from P5 to P6 on a defined date, requiring all systems and economic operators to transition simultaneously.

In parallel, Traders may also decide :

- to stop lodging combined declaration in all countries where they are active;

- continue to lodge combined declaration in all countries where it's possible and lodged separate ENS where required;

- or a mix of both.

In all cases, each economic operator must follow the transition strategy defined by the country of departure, while also considering the requirements of the country of first entry in the Security Area. Coordination between NAs and Traders is essential to ensure a smooth and compliant transition.

- Discrepancies identified in message structure

A discrepancy exists between NCTS-P5 and NCTS-P6 regarding D.I. “Incident flag” in CC007C, as it is present in P5 but not in P6. This change originates from the fact that in NCTS-P5 D.I. “Incident flag” is needed and used to ensure a proper communication and successful message conversion between NCTS-P5 and NCTS-P4. Because, those data elements are considered obsolete, they are no more included in the DDNTA of NCTS-P6.

Additionally, in NCTS-P6 and specifically in messages CC043C and CC044C, D.I. “Reference Number UCR” is present in all 3 levels (MC, HC, HCI) but it is not present in NCTS-P5. Similarly, this is the case for D.G. “Country of Routing of Consignment” and its children D.I.s.

- Discrepancy identified in R&C

- C0685 and C0467

In CC060C, different conditions are applied on the D.I.s LRN and MRN. In NCTS-P5: the condition C0685 is applied on both Data Items whereas in NCTS-P6: the condition C0467 is used.

The same logic is applied in both conditions

- R0100

In DDNTA 6.4.0-v2.00, the Rule R0100 was changed into a Guideline, as the language used is not expected to cause any technical rejection. The logic of R0100 and G0100 remains similar.

NAs still operating in NCTS-P5 are encouraged to treat R0100 as a Guideline (if it's not yet the case).

- R0860

The R0860 exists in NCTS-P5. In place of removing that rule, it was erroneously extended in NCTS-P6 to additional external domain messages. It appears that checking the validity of the Guarantor ID against EORI/TCUIN (EU) is not relevant.

The elimination of R0860 from DDNTA will be documented in a future RFC-Proposal. No risk is identified for the Common Domain.

- R0107

In message CC044C, the Data Item ‘Consignment/TransportEquipment/Seal/identifier’ is currently subject to rule R0107, which enforces uniqueness of the seal identifier within the entire declaration in NCTS-P5, and the data item is mandatory.

However, in NCTS-P6, message C044C was aligned with CD018C, and R0107 was removed.

No risk of rejection is identified if R0107 is not removed from CC044C for the late P5 countries.

## 4.3 Discrepancies in Codelists

This section examines the content of codelists used in messages across both NCTS phases (P5 and P6). For the analysis, the values of the NCTS-P6 codelists were extracted from the CS/RD2 PROD environment, where the update of the NCTS-P6 codes was applied on 22-23.05.2025. For all the codelists mentioned below, the content in the CS/RD2 PROD environments for both NCTS-P5 and NCTS-P6 is expected to be fully aligned.

- CL008, CL016, CL017, CL027, CL029, CL030, CL038, CL107, CL116, CL118, CL119, CL141, CL162, CL171, CL172, CL173, CL174, CL175, CL176, CL177, CL179, CL180, CL184, CL187, CL188, CL196, CL197, CL199, CL217, CL218, CL219, CL221, CL223, CL224, CL225, CL228, CL231, CL232, CL239, CL244, CL252, CL286, CL296, CL704, CL750, CL754.

However, risks have been identified regarding the usage of values in the following codelists:

- CL217 (DeclarationTypeSecurity);

- CL218 (TransportModeCode);

- CL219 (TypeOfIdentificationofMeansOfTransportActive);

- CL239 (AdditionalInformation).

The codelists CL218, CL219 and CL239 are attached to the following paths:

CL218

- /*/Consignment/inlandModeOfTransport;

- /*/Consignment/modeOfTransportAtTheBorder;

Μessages:

- CC013C, CCA13D, CC015C, CCA15D, CC029C, CCA29D, CC017C, CC043C, CC170C;

- CDA13D, CDA15D, CD001C, CD003C, CD038C, CD050C, CD115C, CD160C, CD165C.

CL219

- /*/Consignment/ActiveBorderTransportMeans/typeOfIdentification;

Μessages:

- CC013C, CCA13D, CC015C, CCA15D, CC029C, CCA29D, CC017C, CC170C;

- CDA13D, CDA15D, CD001C, CD003C, CD038C, CD050C, CD115C, CD160C, CD165C.

CL239

- /*/Consignment/AdditionalInformation/code;

- /*/Consignment/HouseConsignment/AdditionalInformation/code;

- /*/Consignment/HouseConsignment/ConsignmentItem/AdditionalInformation/code.

Μessages:

- CC013C, CCA13D, CC015C, CCA15D, CC029C, CCA29D, CC017C, CC043C, CC170C;

- CDA13D, CDA15D, CD001C, CD003C, CD038C, CD050C, CD115C, CD160C, CD165C.

Risk:

For CL217: if the codes '1' and '3' remain used in the transit declaration (External Domain) by a late P5 country, it will break the rule that after 31.8.2025 the ENS must be lodged in ICS2, except for the declarations lodged in the NCTS-P6 Opt-In countries.

For CL218, CL219, and CL239: the usage of values that are not strictly related to Road & Rail movements could lead to 'valid' messages sent to ieCA/TED  by NAs operating in Phase 6 as Opt-in countries, despite they should be avoided because they are not relevant for ICS2-CR.

Risk mitigation: To ensure compatibility with the ICS2 codelists, NAs operating in Phase 6 as Opt-in countries must restrict the values of the codelists CL218, CL219, and CL239 which are possible in the messages CCA15D, CCA13D, CCA29D, CDA15D, and CDA13D: only those related to Road & Rail movements should be used when security is '1' or '3'.

A dedicated RFC-Proposal will be produced and transposed in a future delivery of DDNTA Phase 6, introducing new rules that will restrict the values of the above-mentioned codelists.

The CL260 (DeclarationTypeSecurityWithoutENS, with value ‘0’ and ‘2’) and the CL261 (DeclarationTypeSecurityWithENS, with value ‘1’ and ‘3’) will be created in CS/RD2.

## 4.4 Discrepancies in XSD simple types

This section examines the discrepancies identified between the stypes.xsd files of DDNTA-5.15.2-v2.00 and DDNTA-6.4.0-v2.00.

All these discrepancies are justified, either they result from necessary updates made from Phase 5 to Phase 6. or they are direct improvement of stypes’ definition.

Finally, a subset of discrepancies remains unresolved, and an RFC proposal is currently being drafted for a future delivery of DDNTA Phase 6.

- Implemented in DDNTA 6.4.0-v2.00

- Message Usage discrepancy
Differences in simple type usage across the two phases are logic, as message structures and requirements evolved.

- New stypes are created in NCTS-P6

Several simple types have been newly introduced in DDNTA Phase 6 to support new data groups and data items. These are not present in DDNTA Phase 5 and are designed specifically to be used only in NCTS-P6 messages. Example: ‘ENSFilingContentType’.

- Existing in NCTS-P5 but removed from NCTS-P6

Some simple types that existed in DDNTA Phase 5 were removed as they were linked to transitional or deprecated data elements no longer relevant in DDNTA Phase 6. Example: ‘IncidentFlagContentType’.

In some cases, two separate stypes from NCTS-P5 have been merged into a single type in NCTS-P6. These merged types may reflect reordering, renaming, or partial integration to enhance consistency and simplify maintenance.
Some stypes have been renamed in NCTS-P6 to apply consistent naming or because one of the previously used types is no longer needed.

- Identified discrepancies not implemented in DDNTA 6.4.0-v2.00

The RFC-List.44 (RFC_NCTS-P6_0307_IAR-UCCNCTSP6-389-v1.04(SfR-NPM).docx) includes corrections of stypes.xsd and ctypes.xsd.

The simple type ‘ErrorColumnNumber’ was incorrectly changed in NCTS-P6 and must be reverted to the NCTS-P5 definition:

AS-IS (P6):

<xs:restriction base="xs:token">
      <xs:pattern value="[0-9]{1,9}"/>

TO-BE (P6) = AS-IS(P5)

<xs:restriction base="NumericWithZero_9" />

Risk mitigation: To eliminate the risk, the NAs still operating in NCTS-P5 should apply the mentioned improvements. The small but existing risk of message rejections can then be avoided.

Those updates are depicted in RFC_NCTS_P6_303 of RFC List.42 [R04].

IMPORTANT NOTE: The changes between P5 and P6 found in the XSD file 'ctypes.xsd' will have to be assessed and possibly resolved by each National Administration.

The file Comparison of stypes P5 vs P6-v1.01(SfI-NPM).xlsx  contains all the XSD discrepancies identified between DDNTA P5 [R07] and DDNTA P6 [R02]. See chapter 7 Annex A: Supporting files.

In the analysis, it is highlighted whether action is required from Opt-out NAs, Opt-in NAs, or both.

# What to change in NTA.P5 to become an NTA.P6 Opt-Out or Opt-In

This chapter highlights the key changes required for both Opt-In and Opt-Out countries. It covers the handling of both External Domain and Common Domain messages. To ensure compliance with NCTS-P6 and ICS2 requirements the following elements must be applied before end of the NCTS-P5/P6 Transitional Period (i.e. before 01.09.2025):

- For P5 MS/CH/NO to become P6_Opt-Out: The main required changes are:

-  to align presentation and control processes across NCTS, ICS2, and national systems;

- to apply the new messages and the necessary data adjustments in codelists, rules & conditions

- For a P5 CTC country to become Opt-Out: The primary change is to implement the minimum necessary data adjustments within NCTS-P6 transit declarations and to remind their economic operators that they will need to use ICS2 for ENS.

- For a P5 MS to become Opt-In: The development and testing of the interface with the ieCA/TED is the main extra change on the Common Domain (on top of all changes also applicable to the Opt-out countries). The proper alignment of NCTS-P6 and ICS2 processes is crucial.

- For a P5 CTC country to become Opt-In: The main extra change compared to Opt-out choice, is the integration and testing with the ieCA/TED interface. Compared to MS Opt-in, there is no extra efforts for the alignment of NCTS and ICS2 processes.

- For a P5 country running over the 1.9.25 deadline: Minimum changes are required to ensure business continuity.

This Chapter summarises the actions to be taken for upgrading the NCTS-P5 applications for the Common Domain messages. It also highlights what should be modified on the External Domain messages.

## 5.1 NCTS-P5 countries to become NCTS-P6 Opt-Out for CD messages

An NA operating in NCTS-P5 with the intention of becoming NCTS-P6 Opt-Out, must implement several updates to the Common Domain messages.

A general action affecting the CD messages is the update of the wordings of rules R0448, R0219 and conditions C0810 and C0820. These updates are depicted in RFCs, RFC_NCTS_P6_229 and RFC_NCTS-P6_0244 of RFC List.40 [R03] and RFC_NCTS_P6_279 and RFC_NCTS_P6_284 of RFC List.42 [R04].

In addition, BRTs, B1943, B1969 and B1970, address the transitional rules for the NCTS-P5 to NCTS-P6 transition period and must be implemented to ensure proper alignment and a smooth transition.

Finally, RFC_NCTS-P6_0307 depicting various corrections in both stypes.xsd and ctypes.xsd, and RFC_NCTS-P6_0308 correcting the message CD119D must be implemented.

- Actions for messages CD001C and CD050C

The format of the D.I. “Reference number UCR” must become ‘an..35’ from ‘an..70’ at all 3 levels.

The condition C0410 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become Dependent.

- Actions for message CD003C

The condition C0410 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become Dependent.

The BRT B1969 must be added to the D.I. “/*/Consignment/Incident/TransportEquipment/containerIdentificationNumber”.

The rule R0448 must be removed from the D.I. “/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

- Actions for message CD018C

The condition C0410 along with B1849 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become dependent.

The rule R0448 must be removed from the D.I. “/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

- Actions for message CD038C

The condition C0410 along with B1849 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become dependent.

The BRT B1969 must be added to the D.I. “/*/Consignment/Incident/TransportEquipment/containerIdentificationNumber”.

The rule R0448 must be removed from the D.I.

“/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

The rule R0020 must be replaced by R0093 at the D.I. “/*/Consignment/PreviousDocument/type”.

- Actions for message CD115C

The rule R0448 must be removed from the D.I.

“/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

The condition C0410 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become Dependent.

- Actions for message CD160C

The format of the D.I. ‘Reference number UCR’ must become ‘an..35’ from ‘an..70’ at Consignment level.

The condition C0410 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become Dependent.

- Actions for message CD165C

The condition C0410 along with B1849 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become dependent.

The relevant RFC for the latest wording of the condition is RFC_NCTSP6_0281, of RFC List.43 [R04].

The BRT B1969 must be added to the D.I. “/*/Consignment/Incident/TransportEquipment/containerIdentificationNumber”.

The rule R0448 must be removed from the D.I.

“/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

The update is part of the RFC_NCTS_P6_279, of RFC List.42 [R04].

- Actions for messages CD180C and CD181C

The rule R0448 must be removed from the D.I. “/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

The update is part of the RFC_NCTS_P6_279, of RFC List.42 [R04].

The BRT B1969 must be added to the D.I. “/*/Consignment/Incident/TransportEquipment/containerIdentificationNumber”.

Note: All the NAs must also implement the CD message CD119D (at the latest by 1.6.2026).

## 5.2 NCTS-P5 countries to become NCTS-P6 Opt-out for External Domain messages

An NA operating in NCTS-P5 intending to become NCTS-P6 Opt-Out must implement several modifications to the External Domain messages.

A general action that affects the ED messages is the wording update of rules R0448, R0219 and condition C0820.

The RFCs containing the latest wordings of Phase 6 to be implemented for said R/Cs can be found in section 5.1 NCTS-P5 countries to become NCTS-P6 Opt-Out.

Similarly, Rule R0100 has been changed into Guideline G0100 as per RFC_NCTSP6_0236, thus it should be implemented as well.

These updates must take place across the ED messages, thus they shall not be mentioned as a specific action for each message in the below detailed analysis.

The specific needed actions to be taken for each message are listed below.

- Actions for messages CC013C and CC015C:

The condition C0403 must be replaced by C0409 at the D.G. 'Consignment/PlaceOfLoading'. It is applicable ONLY by the CTC countries that have their country code included in CL289 (CountryPlaceOfLoadingNotRequired).

The relevant RFC for the most updated wording of the condition is RFC_NCTSP6_0281, RFC List.42 [R04].

The codelist CL217 should be replaced with a new codelist containing only the values 0 and 2, which are the valid options for the Opt-Out NAs.

- Actions for message CC007C:

It is recommended that the D.I. “Incident flag” be removed from the D.G. ‘Transit operation’.

- Actions for message CC017C:

The condition C0410 must be added to the D.G. “Consignment/PlaceOfLoading” and the optionality must become Dependent. This condition is applicable only by the CTC countries that have their country code included in CL289 (CountryPlaceOfLoadingNotRequired).

The relevant RFC for the latest wording of the condition is RFC_NCTSP6_0281, of RFC List.42 [R04].

- Actions for message CC025C:

The rule R0220 must be added to the D.I.

“/*/ Consignment/HouseConsignment/ConsignmentItem/Packaging/typeOfPackages”

and rule R0219 must be added to the D.I.

“/*/ Consignment/HouseConsignment/ConsignmentItem/Packaging/numberOfPackages”.

The update is part of RFC_NCTSP6_0244, of RFC List.40 [R03].

- Actions for message CC043C:

The rule R0851 must be removed from the

D.I. “/*/Consignment/HouseConsignment/Consignee/identificationNumber”.

The D.I. ‘Reference number UCR’ must be added to all 3 levels.

The D.G “Country of routing of consignment” must be added to the Consignment level, with all the D.I.s enclouded in the group, which are “Sequence number” and “Country”.

The relevant RFC is RFC_NCTS_P6_ 280 of RFC List.42 [R04].

- Actions for message CC044C:

The rule R0107 must be removed from D.I. “/*/Consignment/TransportEquipment/Seals/identifier” and the D.I. must become optional.

The relevant RFC is RFC_NCTS-P6_0278 of RFC List.42 [R04].

- Actions for message CC056C:

The rule R0852 must be added to the D.I. “/*/TransitOperation/businessRejectionType”.

The condition C0492 must be replaced by condition C0495 at

D.I. “/*/TransitOperation/rejectionReason”.

The rule R0437 must be added to the D.I. “/*/FunctionalError/errorCode”.

- Actions for message CC060C:

The condition C0467 must be replaced by condition C0685 in both D.I.s “/*/TransitOperation/MRN” and “/*/TransitOperation/LRN”.

- Actions for message CC170C:

The condition C0404 must be replaced by C0412 at the D.G. “Consignment/PlaceOfLoading”.

The relevant RFC for the latest wording of the condition is RFC_NCTSP6_0281 of RFC List.42 [R04].

- Actions for message CC182C:

The rule R0448 must be removed from the D.I. “/*/Consignment/Incident/TransportEquipment/numberOfSeals”.

The update is part of the RFC_NCTS_P6_279 of RFC List.42 [R04].

Note 1: For the messages CC019C, CC023C, CC035C, CC037C, and CC045C, an RFC-Proposal will be created for DDNTA P6 [R02] to delete Rule R0860 for the D.I. “/*/Guarantor/identificationNumber”. This correction would be applicable to all NAs operating in P6.

Note 2: The solution to the defect identified for C0001/C0003 for Phase 6 shall be documented in RFC-List.44.

Note 3: In message CC170C, the Rule R0010 should be removed from the D.G. “/*/Consignment/TransportEquipment/GoodsReference” for NCTS Phase 6. AN RFC-Proposal will be drafted for this.

Note 4: All the NAs should also implement the new messages CC117D and CC058D.

## 5.3 NCTS-P5 countries to become NCTS-P6 Οpt-in

An NA operating in NCTS-P5 wanting to become NCTS-P6 Opt-In, must adopt all the updates for CD and ED that an NA wanting to become Opt-out should.

In addition, all Opt-in NAs must implement the following External Domain messages to allow the Traders to include the ENS filing in a transit declaration:

- CCA13D, CCA15D, CCA28D, CCA29D, CCA64D, CCA70D, CCA71D, CCA91D;

- CC004D, CC009D, CC028D, CC060D, CC056D, CC058D, CC060D, CC117D, CC928D.

Moreover, the following Common Domain messages must be implemented to establish the communication with ieCA/TED:

- CDA13D, CDA15D, CDA52D, CDA64D, CDA70D, CDA71D, CDA93D, CD004D, CD009D, CD014D, CD056D, CD060D, CD117D, CD411D, CD903D, CD906D, CD917D, CD927D, CD928D.

Finally, the codelist updates outlined in Section 4.3 DISCREPANCIES IN CODELISTS need to be adjusted accordingly.

# Conclusion

To summarise the messages that are fully aligned between DDNTA phase 5 and phase 6 are the following:

- CD002C, CD006C, CD010C, CD024C, CD027C, CD049C, CD059C, CD063C, CD094C, CD095C, CD114C, CD118C, CD143C, CD144C, CD145C, CD152C, CD164C, CD168C, CD200C, CD201C, CD203C, CD204C, CD205C, CD209C, CD906C, CD917C;

- CC034C, CC040C, CC190C, CC191C, CC225C, CC231C, CC906C, CC917C.

Almost fully aligned – only difference is the regression of wording for C0505 (shall become aligned by fixing C0505 as per RFC-List.44, applied in the next delivery of the DDNTA P6 [R02]):

- CD142C, CD150C, CD151C;

- CC004C, CC009C, CC014C, CC022C, CC025C, CC026C, CC028C, CC051C, CC054C, CC140C, CC141C, CC224C, CC228C, CC229C, CC928C.

The following messages are currently not aligned between DDNTA phase 5 and phase 6 (see the XLSX files in 7 Annex A: Supporting files  for the exhaustive list of details):

- CD001C, CD003C, CD018C, CD038C, CD050C, CD115C, CD160C, CD165C, CD180C, CD181C;

- CC007C, CC013C, CC015C, CC017C, CC019C, CC023C, CC029C, CC035C, CC037C, CC043C, CC044C, CC045C, CC056C, CC057C, CC060C, CC170C, CC182C.

For the Export Followed by Transit (EFbT) the messages (i.e. CC042C, CC048C, CC190C, CC191C), the NAs are recommended to apply the structure defined in the DDNXA-5.16.0 / next DDNTA release.

If it would appear necessary, DG TAXUD could consider defining a set of additional test cases to support the NAs in verifying business continuity between NCTS-P5 and NCTS-P6 countries. Those test cases would facilitate self-certification by the late NAs, demonstrating that the NCTS-P5 NA has taken all necessary actions to prevent rejections of messages (and blocked movements).

# Annex A: Supporting files

The files containing the data elements of the analysed IEs, the identified discrepancies, and the proposed solution for each case are the following:

- ‘Study Impact assessment after TP - NCTS-P6(CD)-v1.00. xlsx’

- ‘Study Impact assessment after TP - NCTS-P6(ED)- v1.00. xlsx’

- ‘Comparison of stypes P5 vs P6-v1.01(SfI-NPM).xlsx’

- ‘Impact assessment on late transition to NCTS-P6-v1.01(SfI-NPM).pptx’

The file ‘CSRDS2_CL999update_Codelist Mapping_NCTS-P6_ICS2_v1.01(SfI-NPM).xlsx’ contains the analysis of the codelists: